# Gingerbread Collab Builder — MVP PRD (v2)

# Product Summary

A web-based, 3D collaborative gingerbread house builder. Users join a shared room ID (up to 6 people), see each other's cursors, and place/arrange pieces together in real time. The vibe is LoFi + Christmas cozy.

# Goals (MVP)

1. Join/create a room via URL; max 6 concurrent users.

2. Shared 3D build surface with a small set of pieces.

3. Real-time presence + cursors.

4. Real-time piece manipulation with server-authoritative locking to prevent two users grabbing the same piece.

5. Rate-limited updates (cursor + transforms) so rooms don't melt down.

6. Simple placement validation so two pieces can't "finalize" into the exact same grid cell simultaneously.

7. Cozy LoFi Christmas UI polish (lightweight).

# Non-Goals (Explicitly Out of MVP)

• Physics stacking, rigidbody simulation

• Advanced collision meshes

• Accounts/login

• Persistent builds stored for days

• Complex snapping constraints between arbitrary faces

• Mobile/tablet support

• Anti-troll mechanisms (deferred to post-MVP)

# Success Metrics

## User Engagement Metrics

• Average session duration: 10+ minutes

• Completion rate: 60%+ of rooms place at least 10 pieces

• Multi-user engagement: 70%+ of rooms have 2+ concurrent users at some point

• Repeat usage: 30%+ of users create or join a second room within the same session

## Technical Performance Metrics

• Client-to-server latency: < 100ms (P95)

• Transform update propagation: < 50ms to all clients (P95)

• Client FPS: 60 FPS maintained with 6 users and 50 pieces (P90)

• Initial load time: < 3 seconds for room join

• Server capacity: Support 100 concurrent rooms (600 users) on a single instance

## Reliability Metrics

• Zero critical bugs in production

• Server uptime: 99.5%+

• Successful reconnection rate: 95%+ within 5 seconds of disconnect

• Lock conflict resolution: < 1% of grab attempts result in lock conflicts

# Target Users

• Small friend groups (2–6) who want a quick, delightful collaborative toy

• Desktop users only (MVP constraint)

• No onboarding required; "click link, build together"

# Technical Stack

## Frontend

• Framework: React 18+

• 3D Engine: Three.js (r150+)

• State Management: React Context + useReducer

• Build Tool: Vite

## Backend

• Runtime: Node.js 18+

• WebSocket: Socket.io (v4+)

• Server Type: Persistent server (not serverless)

• In-memory state: No database for MVP (rooms live only while server runs)

## Deployment

• Hosting: TBD (AWS/GCP/Render/Railway)

• CDN: Cloudflare or similar for static assets

# UX Flows

## Landing Page

• "Create Room" button → generates short room code (6 chars) and navigates to /room/XXXXXX

• "Join Room" input → navigates to /room/<code>

• Optional: Nickname input (stored in localStorage)

## Room Page

• 3D canvas (build table/plate) — isometric view, fixed camera angle

• Piece tray/palette (bottom of screen) — click to spawn unlimited pieces

• Presence bar (top right) — user avatars/colors showing who's connected

• Cursor visualization — 3D cursor raycast onto build surface showing other users' pointers

• Controls overlay (bottom left) — keyboard shortcuts and interaction hints

• Undo button (top left) — reverts last action for that user only

# Camera Controls

## Camera Type

• Orthographic camera with fixed isometric angle (45° above table)

• No free orbit for MVP — simplifies UX and maintains shared perspective

## User Controls

• Pan: Middle mouse drag or Shift + Left mouse drag

• Zoom: Mouse scroll wheel (constrained between 5–20 world units)

• No rotation: Camera angle is locked

## Constraints

• Camera cannot go below table surface (Y position locked above 0)

• Pan bounds: Camera center stays within 2 world units of build surface edges

• Zoom limits: Min 5 units (close), Max 20 units (far overview)

# World & Interaction Spec

## Build Surface

• A rectangular table plane with bounds (width 10, depth 10 in world units)

• Pieces must remain within bounds (validated server-side on release)

## Pieces (MVP Set)

• Base platform (1 type, unlimited spawns)

• Walls (4 types for different orientations, unlimited spawns)

• Roof halves (2 types, unlimited spawns)

• Door (1 type, unlimited spawns)

• Windows (2 types, unlimited spawns)

• Candy/sprinkles (10–20 simple prop types, unlimited spawns)

• Total piece cap per room: 50 pieces maximum (server-enforced)

Note: MVP assets can be primitives (boxes/planes) with gingerbread-like colors; swap to 3D models post-MVP.

## Piece Spawning

• Users click piece type in tray to spawn a new instance

• Piece spawns at center of build surface with random Y rotation

• If room has reached 50-piece cap, spawn button is disabled with tooltip: "Room full (50 pieces max)"

• Spawned piece is immediately grabbed by the user who spawned it

## Manipulation Rules

• Click piece to attempt grab (server lock request)

• Drag to move on XZ plane (Y fixed to surface, no vertical movement)

• Rotate around Y axis (yaw) only — Q/E keys or mouse wheel while grabbed

• While grabbed, piece shows "Held by <name>" outline/tint for others

• Right-click on own piece to delete it (spawner only can delete)

• Release: Click again or press Escape to finalize placement

## Undo Functionality

• Each user has a personal undo stack (last 10 actions)

• Undoable actions: piece placement (move + rotation), piece spawn, piece delete

• Undo button in top-left corner or Ctrl+Z hotkey

• Server validates undo requests (only allow undo of own actions)

# UI/UX Polish

## Visual Theme

• Color palette: Warm browns, creams, reds, and greens (gingerbread + Christmas)

• Background: Soft gradient (dark blue to purple) with subtle vignette

• Lighting: Warm point light from above (simulating kitchen overhead light)

• Table surface: Wood texture (placeholder or simple procedural)

## Particle Effects

• Light snow particles falling gently across the scene

• Particles do not interact with pieces (visual only, no physics)

• ~50-100 particles at any time for performance

## Audio

• Background music: Lofi Christmas instrumental (royalty-free)

• Music loops seamlessly, volume set to 30% by default

• Mute button in top-right corner for users who prefer silence

• No sound effects for MVP (defer to post-MVP)

## User Presence Indicators

• Each user assigned a distinct color from palette: [Red, Blue, Green, Yellow, Purple, Orange]

• 3D cursor shows as colored sphere at raycast position for each user

• Username label floats above cursor (billboard sprite, always faces camera)

• Grabbed pieces show colored outline matching user's color

# Error Handling & User Feedback

## Room Full (ROOM_FULL)

• Trigger: User tries to join a room with 6 active connections

• UI: Modal popup with message: "This room is full (6/6 users). Try creating your own room!"

• Action: Redirect to landing page with "Create Room" button highlighted

## Piece Grab Denied (LOCK_DENIED)

• Trigger: User clicks piece already held by another user

• UI: Immediate visual feedback (< 50ms):

- Piece flashes red outline briefly (200ms pulse)

- Small tooltip appears: "Held by <username>"

• Behavior: Piece does not move for the denied user; remains in place

## Piece Cap Reached

• Trigger: Room has 50 pieces; user tries to spawn another

• UI: Spawn buttons grayed out with tooltip: "Room piece limit reached (50 max)"

• Note: Deleting a piece frees up a slot immediately

## Network Disconnection

• Trigger: WebSocket connection drops

• UI: Semi-transparent overlay with message: "Connection lost. Reconnecting..."

• Behavior: Client attempts reconnect every 2 seconds (max 5 attempts)

• On successful reconnect: Overlay fades, client requests full snapshot

• On failure: Overlay shows "Unable to reconnect. Refresh page to try again."

## Placement Rejection (Occupancy Conflict)

• Trigger: User releases piece, but target grid cell is occupied

• UI Strategy: Nudge to nearest free cell (chosen for MVP)

- Server finds nearest unoccupied cell within 1 world unit radius

- Piece smoothly lerps to corrected position (300ms animation)

- Small tooltip appears briefly: "Adjusted to avoid collision"

• Fallback: If no free cell within radius, reject entirely and snap piece back to last valid position

## Invalid Room Code

• Trigger: User navigates to /room/INVALID or room doesn't exist

• UI: Centered modal: "Room not found. Would you like to create a new room?"

• Actions: [Create New Room] [Back to Home]

# Realtime Architecture (MVP)

## Core Decision

Server-authoritative room state with hard locks on pieces.

• Clients request to grab a piece

• Server grants lock to first requester; denies others with immediate feedback

• Client streams transforms only for pieces it holds

• Server validates and broadcasts accepted transforms

• On join/reconnect, server sends full snapshot

This avoids CRDT complexity and prevents "two people moving same piece" conflicts.

## Room Capacity

• Server enforces max 6 users

• Additional connections rejected with ROOM_FULL message

## Identity Management

• Each connection gets a userId assigned by server on join

• Client can present userId from sessionStorage for reconnection

• Server assigns color from fixed palette: [Red, Blue, Green, Yellow, Purple, Orange]

• Nickname optional; if absent, server uses "Guest ####" (random 4 digits)

# Data Model

## RoomState

• roomId: string

• users: Map<userId, UserState>

• pieces: Map<pieceId, PieceState>

• occupancy: Map<cellKey, pieceId> (for final placement collision at RELEASE)

• createdAt: number (timestamp for cleanup)

• lastActivityAt: number (timestamp for idle room detection)

## UserState

• userId: string

• name: string

• color: string (hex code)

• cursor: { x: number, y: number, z: number, t: number } (3D world raycast position)

• lastSeenAt: number (timestamp for disconnect detection)

• isActive: boolean (for AFK detection, set false if no activity for 5 minutes)

## PieceState

• pieceId: string (UUID)

• type: string (WALL, ROOF, CANDY, etc.)

• pos: [number, number, number] (XYZ position)

• yaw: number (rotation in radians, Y-axis only)

• heldBy: userId | null (lock holder)

• spawnedBy: userId (for delete permission)

• version: number (monotonic; server is source of truth for optimistic updates)

• updatedAt: number (timestamp)

# Occupancy Grid (MVP Collision Prevention)

## Grid Quantization

• Quantize XZ plane into grid cells, cellSize = 0.25 world units

• Compute cellKey = `${Math.floor(x/0.25)}:${Math.floor(z/0.25)}`

## Release Validation

On piece RELEASE, server checks:

1. If target cellKey is free → accept and set occupancy[cellKey] = pieceId

2. If occupied → nudge to nearest free cell within 1 world unit radius

3. If no free cell within radius → reject release; snap piece back to last valid position

This prevents "two pieces placed in same spot at same time" because RELEASE is atomic server-side.

# Rate Limiting & Update Reduction (MVP)

## Client-Side Caps

• Cursor updates: max 15 Hz (66ms intervals)

• Transform updates while dragging: max 20 Hz (50ms intervals)

• Deadband filter: do not send update if movement < 0.005 units AND yaw change < 0.5°

## Server-Side Caps

Per-connection token bucket:

• Cursor updates: 20 tokens/sec, burst capacity 10

• Transform updates: 30 tokens/sec, burst capacity 15

• Server may broadcast at most 20 Hz per piece (drop intermediate updates if needed)

# Reconnection & Lock Cleanup

## User Disconnect

• Mark user as gone immediately (remove from presence)

• Release any locks held by that user after 2-second grace period (prevents "ghost locks")

• Pieces remain in place; lock simply becomes available to others

## User Reconnect

• Client requests snapshot, optionally presents previous userId from sessionStorage

• If server recognizes userId and it was disconnected < 30 seconds ago → reuse identity

• Otherwise → treat as new user, assign fresh userId and color

• Server sends full RoomState snapshot

## Rapid Reconnection Protection

• If same IP reconnects > 5 times in 10 seconds → temporary 30-second cooldown

• Prevents connection flapping from spamming room

# Room Lifecycle & Cleanup

## Room Creation

• Room created when first user joins a non-existent roomId

• Room code: 6 alphanumeric characters (uppercase, no ambiguous chars: 0/O, 1/I/L)

• RoomState initialized with empty users and pieces maps

## Room Destruction (MVP - No Persistence)

Rooms are destroyed immediately under these conditions:

• All users disconnect → room deleted after 60 seconds of being empty

• Server restart → all rooms lost (no persistence layer in MVP)

Important: Users should be warned that rooms are ephemeral. Consider adding tooltip: "Rooms last only while users are connected. No save feature in MVP."

## Idle Room Cleanup

• Rooms with no activity (no piece moves, spawns, or deletes) for 30 minutes → marked as idle

• Idle rooms still with connected users get a warning banner: "No activity for 30 min. Room will close in 5 minutes."

• If no activity within warning period → disconnect all users and delete room

# Edge Cases & Implementation Notes

## Simultaneous Grab Attempts

• Two users click same piece within network latency window (< 50ms)

• Server processes requests in order received (first to reach server wins)

• Losing user receives LOCK_DENIED immediately upon server processing their request

• Client shows red flash + tooltip within one frame of denial (< 16ms if at 60 FPS)

## Piece Deletion Edge Cases

• User A holds piece, User B (spawner) deletes it:

- Server force-releases lock from User A

- User A sees piece disappear with brief notification: "<username> deleted this piece"

• User deletes piece while cursor is hovering over it:

- No special handling; piece simply vanishes from scene

## Undo Stack Edge Cases

• User undoes a piece spawn:

- Piece is deleted from room (frees up slot for new spawns)

• User undoes piece delete:

- Piece respawns at last known position (if room not at 50-piece cap)

- If at cap, show error: "Cannot undo delete, room is full"

• Undo stack persists across reconnects (stored in sessionStorage)

## Browser Tab Visibility

• User backgrounds tab (visibilitychange event):

- Maintain WebSocket connection (don't disconnect)

- Reduce update frequency to 5 Hz to save bandwidth

- Resume full update rate when tab becomes visible again

# Testing & Validation Strategy

## Unit Tests (Backend)

• Room creation and cleanup logic

• Lock acquisition/release

• Occupancy grid collision detection

• Rate limiting token bucket

• Undo stack operations

## Integration Tests

• Multi-client scenarios (simulate 2-6 concurrent users)

• Simultaneous grab attempts

• Reconnection flows

• Piece limit enforcement

## Performance Testing

• Load test: 100 rooms with 6 users each (600 total connections)

• Measure server CPU/memory under load

• Validate P95 latency stays < 100ms

• Client FPS benchmarking with 50 pieces and 6 users

## Manual QA Scenarios

• "Happy path" collaborative building session (10+ minutes)

• Network disruption (disconnect Wi-Fi, reconnect)

• Browser tab switching / backgrounding

• Room full error flow

• All users leave, then rejoin empty room (should create new room)

# MVP Launch Checklist

## Pre-Launch

☐ All unit and integration tests passing

☐ Load testing completed (100 rooms, 600 users)

☐ Manual QA scenarios completed without critical issues

☐ Lofi Christmas music licensed (royalty-free confirmed)

☐ 3D assets finalized (even if primitives, must look cohesive)

☐ Error messages reviewed for clarity and friendliness

☐ Deployment pipeline configured (CI/CD)

☐ Monitoring/logging set up (error tracking, latency metrics)

## Launch Day

☐ Server deployed to production

☐ Smoke test in production (create room, spawn pieces, invite test users)

☐ Share link with small group (5-10 people) for initial feedback

## Post-Launch (First Week)

☐ Monitor success metrics daily (session duration, completion rate, etc.)

☐ Triage and fix any critical bugs within 24 hours

☐ Gather user feedback (informal surveys, social media mentions)

☐ Document lessons learned and create post-MVP roadmap

# Open Questions & Future Considerations

1. Should rooms have sharable links with preview images (Open Graph tags)?

2. Post-MVP: Add screenshot/export feature to save gingerbread house as image?

3. Consider optional persistence layer (save room state for 24 hours) in v2?

4. Add chat or emoji reactions for communication between users?

5. Implement simple physics (gravity, stacking) in post-MVP?

6. Mobile support feasibility — what changes needed for touch controls?

—

End of PRD v2 — Updated with comprehensive error handling, technical stack, success metrics, and implementation details.